Microservices Seam Checklist

Use this checklist for every critical seam in a microservices architecture.

Before design / implementation

- [ ] Seam identified: boundary between services/teams/vendors is explicitly named.

- [ ] Owner assigned: named owner + backup owner (not "shared responsibility").

- [ ] Contract defined: API/event/schema contract exists in a versioned repo.

- [ ] Version strategy: versioning scheme and deprecation policy are documented.

- [ ] Failure modes: timeout, retry, circuit-breaker, fallback behavior are specified.

- [ ] Observability plan: logs, metrics, traces for the seam are defined.

Test strategy for the seam

- [ ] Contract tests: automated tests for schema/event compatibility (drift detection).

- [ ] Integration tests: end-to-end tests crossing the seam with realistic data.

- [ ] Race/timing tests: parallel workers, delayed responses, token refresh scenarios.

- [ ] Version matrix: test N×±1 version combinations (producer/consumer).

- [ ] Chaos tests: network latency, packet loss, service restarts at the seam.

- [ ] Property-based tests: generate edge-case payloads for schema boundaries.

- [ ] Fallback tests: verify graceful degradation when the seam fails.

Metrics and thresholds

- [ ] End-to-end metric: business-aligned metric for the flow (e.g., success rate, latency p95).

- [ ] Thresholds defined: SLO/SLA thresholds are set and documented.

- [ ] Alert rules: alerts configured for threshold breaches (PagerDuty, Slack, Grafana).

- [ ] Dashboard: seam metrics visible on a shared dashboard.

Release gate

- [ ] Certification suite: mandatory tests must pass before release.

- [ ] Evidence pack: logs, traces, test results collected for each release.

- [ ] Rollback plan: rollback procedure documented and tested.

- [ ] Canary/feature flag: gradual rollout mechanism for seam changes.

- [ ] Sign-off: owner + backup owner approve the release.

Post-release

- [ ] Monitoring: seam metrics monitored for 7 days post-release.

- [ ] Incident playbook: steps for seam-related incidents documented.

- [ ] Retrospective: seam incidents reviewed, ownership/metrics updated.

- [ ] Register updated: Seam Ownership Register updated with lessons learned.

External seams (vendors/partners)

- [ ] Partner contract: external API contract and SLA documented.

- [ ] Shared test environment: sandbox/staging environment available.

- [ ] Evidence from partner: test results, SLA reports, change notifications.

- [ ] Customer risk assessment: impact on customers evaluated and documented.

AI/ML seams (if applicable)

- [ ] Golden dataset: evaluation dataset for model outputs at the seam.

- [ ] Drift detection: model/data drift monitoring in place.

- [ ] Fallback to rules: deterministic fallback when model confidence is low.

- [ ] Human-in-the-loop: escalation path for edge cases.

10-Second Test

- [ ] Owner named: can you name the seam owner in 10 seconds?

- [ ] Metric named: can you name the end-to-end metric in 10 seconds?

- [ ] Gate named: can you name the certification gate in 10 seconds?

If any answer is "no" or takes >10 seconds, the seam is unowned — escalate.